Risk Categories:

Technical

- Constantly evaluating a fast-paced price comparison mechanism.

- The reservation engine has to account for double booking

- Split payment engine issues: if not all the payments go through, what's the next step

- The parking violation protocol+mechanism (local towing connection, pricing, etc.)

Schedule

- Both halves of the interface have to work efficiently at the same time to test integratration.

- Deciding what parts of the app have to be designed first to work smoothly.

- Pace of lot and garage agreements coming through.

- The after-testing developments taking longer than expected negatively shifting the time the app comes out or when the other parts of the app can be finished.

Financial

- The efficiency in which the venue payments are able to be collected and sent to the management of the actual venue (Spark-Later)

- Over-allocating money to the more complicated part of the app (Spark-Later) and not getting a return.

- Having to have a greater maintenance/convenience fee because of how complicated the app is, which in turn would deter users

- Double booking inventory liability (lots of possible returns)

- Data fees tanking the revenue for the app

People

- User Confusion with two-sided design

- People using the business option for personal availability

- Color coding doesn/t include accessibility for colorblind users

- People overbooking for large-scale venues (the price return process )

- Which teams are given the greatest amount of people working in them

Risk Register

| ID | Description | Impact/probability | Owner | Response Strategy |
| --- | --- | --- | --- | --- |
| T-001 | The reservation engine has to account for double booking | 5/3 | Data Development | Automated waitlist development and booking limits |
| T-002 | Split payment engine issues: if not all the payments go through, what's the next step | 3/4 | Backlog+Business | Send a decline automated response with the option to reveal the card ID that was declined. |
| T-003 | The parking violation protocol+mechanism (local towing connection, pricing, etc.) | 1/1 | Backlog+Business | Send automated alerts to the towing companies nearest the 20 mile radius of every lot location or venue per the towing agreement |
| S-001 | The after development testing taking longer that expected and causing other parts of the app to be held up in development | 5/4 | All teams | Make it so that the testing that would be the greates affect on progress has to be tested first so that while everything else is being tested, they can make developments. |
| S-002 | The pace of lot, tow, and garage agreements coming through (its affect on testing, app development) | 2/2 | backlog+Business /Data Development Team | Create and arrange the agreements for garages/venues first so that that element of testing is done (most important )and then organize for towing company agreements fater that to test notification system. |
| S-003 | Both halves of the interface have to work efficiently at the same time to test integratration. | 5/4 | Spark-Now +Spark Later Team | Have the the Spark now and later teams have to hold 2 meetings a month (from the ones listed below) to specifically keep track of each others development and testing. |
| F-001 | The efficiency in which the venue payments are able to be collected and sent to the management of the actual venue (Spark-Later) | 3/4 | Spark-Later/Business +Backlogs | Have spark-later team develop payment guidelines for when venues get a certain percentage and parameters around violations of that, then have that affirmed and reviewed by Backologs +Business. |
| F-002 | Double booking inventory liability (lots of possible returns) | 4/4 | Spark-Now/Spark Later, Data development | Add specific testing between spark now - spark later and data development to make sure that all sides are able to read inventory and then offer and automatic waitlist ot avoid refunds or loss of revenue. |
| P-001 | User Confusion with two sided design | 4/2 | Spark-Now/Spark Later teams | Having and instructions (walk through page) immediately after login. |
| P-002 | Color coding element doesn’t include accessibility for colorblind users | 2/1 | Spark-Now/Spark Later teams | Have an option for “color-blind” in settings in which their will be provided symbols rather than colors |

3. Communication Plan:

- Meeting Cadence per Team:

To mitigate the risks presented above within the 9-5 Monday through Friday schedule:

Report meetings to stakeholders will be held once a week at 4:00pm on Fridays.

Spark Now Teams will meet for report meeting 9:00-10:15 am Monday/Wednesday’s

Spark Later Teams will meet for report meeting 9:00-10:15 am Tuesday/Thursday’s

Data Development Team meets for report meeting 10:30- 12:00 pm Monday/Wednesday

Backlog + Business Team meet for report meeting 9:00 am- 10:15 Tuesday/Thursday

Inter-Team Functional Meeting 2:00pm-4:00pm Tuesday/Thursday’s

- Reporting Methods

- Jira Status Reports updated during the ending portion (last 15min)of each teams meeting

- Large Scale Gantt Chartt to be updated within the hour after each teams meeting by team lead

- RAID logs for each teams deliverables to be presented at every meeting and updated the night before the teams meeting at the latest.

- Shared Google Drives/Docs so all can access documents